SCRIPT-CONTROLLED ACL

Restrict Record Access Based on Field Value (ServiceNow)

Vishnu MuthuPriya R

Phase 4 — Project Planning

# 4.  Project Planning

## 4.1  Development Methodology

The project was executed using a short, iterative waterfall-style plan suited to a micro-project of this size: each milestone was completed and verified before moving to the next, since ACL rules build directly on the users, roles and table created in earlier milestones.

## 4.2  Milestones and Time Allocation

| Milestone | Activity | Duration |
| --- | --- | --- |
| M1 | Creation of test users and custom roles (bb1–bb4) | 30 min |
| M2 | Creation of the u_institution_details table and its fields | 30 min |
| M3 | Creation of sample records across ECE, EEE and CSE branches | 20 min |
| M4 | Creation of the Read ACL with role, data condition and advanced script | 40 min |
| M5 | Creation of the Create, Write and Delete ACLs | 30 min |
| M6 | Verification by impersonating different users | 30 min |
| Total |  | ≈ 3 hrs |

## 4.3  Task Breakdown Structure

- User & Role Setup → create EEE User → create roles bb1–bb4 → assign roles to the test user.

- Table Setup → create table → add fields → configure field types and references → insert sample records.

- Security Setup → elevate to security_admin → create Read ACL → add data condition → add advanced script → create Create/Write/Delete ACLs.

- Verification → impersonate bb1 user → impersonate no-role user → impersonate bb1–bb4 user → impersonate admin → record observations.

## 4.4  Resource Planning

| Resource | Allocation |
| --- | --- |
| ServiceNow PDI | 1 developer instance, Global application scope |
| Developer | 1 (Sushma Bharathi A) |
| Test Accounts | EEE User (branch user) and System Administrator |
| Update Set | ACL Project [Global] — used to track all configuration changes |

## 4.5  Risk Analysis

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Script error locks out all users, including admin | High | Always check gs.hasRole('admin') first in every advanced script |
| Forgetting to elevate to security_admin before editing ACLs | Medium | Elevate role at the start of every ACL-editing session |
| Data condition typed incorrectly (e.g. wrong branch value) | Medium | Cross-verify condition against actual choice values on the Branch field |
| Testing only as admin, missing restricted-user behaviour | High | Use Impersonate User for every role combination before sign-off |

## 4.6  Individual Task Ownership

As a single-member micro-project, all roles — requirement analysis, design, development, testing, documentation and demonstration — were carried out by Sushma Bharathi A, under the guidance of the assigned faculty mentor, who reviewed the ACL design and test results at the end of each milestone.

## 4.7  Definition of Done

- All four ACL rules (Read, Create, Write, Delete) are active and attached to the u_institution_details table.

- The Read ACL correctly combines the bb1 role, the Branch-is-EEE data condition and the advanced script.

- Every test case in the Testing phase passes when re-run.

- All configuration is captured in the ACL Project [Global] Update Set.